# Quiet Responder Recovery

One-pager · Product, Dispatch · Draft for Helen · 16 October 2026

## What we'd build

Instead of quietly changing a number, we'd make a responder going quiet something a handler can see, and something Dispatch fixes on its own. Three parts: a "gone quiet" alert on the console, a guaranteed way back into the rotation, and a lighter penalty for slow answers than for turn-downs. You can click through it in quiet-responder-prototype.html (handler console and responder phone, with a Before / After toggle).

## What changes for each person

|  | Today | With this |
| --- | --- | --- |
| Linda Pruitt (handler for Farlight) | Farlight's card says "Available" with 0 pings. Nothing flags that pings went from about 12 a week to none by 31 August. Tickets lag the drop by 3-5 days. | Farlight's card shows this week against their own usual (0 of 12), with a "Gone quiet" banner that gives the reason in plain words and a "Send re-entry ping" button. |
| Farlight (responder, Uptown) | Pinged on all 59 Uptown callouts before 4.2, on 6 of 31 after. Last ping 28 Aug, missed. Phone silent, with no explanation. | Phone says "It's been quiet. That's not a fault with your phone." A matching ping arrives within 48 hours with a visible countdown, and taking it earns rank back. |
| Captain Vantage (responder, Hillcrest; handler Mr. Ambrose) | Went from about 12 to 18 pings a week over the same weeks, while Farlight fell to none. | Shown beside Farlight on the same scale, so the imbalance is visible. His own experience doesn't change. |
| Aunt Dot (handler for Vesper) | Sees the fast-vanishing pings and the quiet weeks separately, never together. | A responder who is both slow to answer and then quiet shows up as one flagged story. |
| Dispatch | A miss and a turn-down cost the same. A quiet responder can never earn points back. | Misses cost less than turn-downs, and a quiet responder always gets a way back in. |

## How it works

1. "Gone quiet" alert (handlers).

- A responder is quiet when their pings over the last 7 days fall under half of their own prior average.

- The console shows a banner on their card with the plain-language reason, plus a "this week vs usual" strip on every card.

- Closes the 3-5 day lag before tickets, and catches handlers who never file one.

2. Guaranteed re-entry ping (responders).

- A quiet responder gets at least one matching ping per 48 hours, regardless of rank, so they can earn points back. Matching capability tags only; the ping wait applies as usual.

- Their phone says why, so quiet no longer reads as "forgotten."

3. Lighter penalty for a missed ping.

- A missed ping costs less than a turned-down one. Proposed starting point is -0.06 vs -0.12 today, to be tuned with Wen.

- This answers the question Wen left next to the code: the difference between slow and unwilling is no longer thrown away.

Separate, immediate step: restore the 90s ping wait. It is separable from this work and explains the "gone before I could answer" tickets. Needs Marcus and Helen first.

## Why we believe it

- Four responders were effectively shut out after 4.2 (Farlight, Meteor Mite, The Undertow, Vesper). Pings fell from about 12 a week to about 4, and Farlight to zero by 31 August.

- Misses rose from 2.3% to 18% of pings. The four were slow to answer, not habitual decliners: turn-downs stayed near 21%.

- The score gains 0.08 only when a callout is taken, loses 0.12 for anything else, and has no decay, reset or override. A responder who isn't pinged can't earn points back.

- Not yet proven: the database has no ranking scores, time-to-accept or push delivery logs. The fix helps either way, because it adds visibility and recovery.

## Scope

In: gone-quiet detection, handler banner and strip, re-entry ping, miss vs turn-down penalty, responder phone message.

Out:

- Availability Confidence. It was committed for 4.2 and dropped without a decision, and it might change the availability record Supply reads. Needs its own conversation with you.

- Mutual aid and shared cover (Q4 exploration), and a handler phone app (Sofia's Q4 brief).

- Anything that links a cover identity to a legal identity (Security Policy 4.1). Everything here uses cover names and ping counts only.

## How we'd know it worked

Ravi tracks weekly, by responder:

- Miss share of pings (2.3% before 4.2, 18% after)

- Pings per week for the four cut responders (back near 12)

- Spread between busiest and quietest responder

- Quiet-responder tickets (about 6 a week before 4.2, about 29 after)

- Headline acceptance rate

## Risks and open questions

- Wen: is "recent acceptance" a window or a count? Are scores saved or reset on restart or release? What penalty split is safe?

- Marcus: the actual 4.2 diff, and whether the duplicate-push fix can delay a first push. Is there a staging environment?

- Re-entry pings cost callouts. A ping to a slow responder could delay a callout. Needs a decision on how much delay is acceptable.

- Intent of the 4.2 ranking change for responders who turn jobs down is still unanswered (Marcus, 14 Aug). Needs Priya or Helen.

## Next steps

- Helen reviews the one-pager and prototype.

- 30 minutes with Wen on ranking.

- Marcus and Helen on restoring the 90s ping wait.

- Ravi sets up the weekly tracking.

- Sofia reviews the console and phone screens.